Ards and North Down Borough Council

A hybrid meeting (in person and via Zoom) of the Place & Prosperity Committee was held at the Council Chamber, Church Street, Newtownards on Thursday 5 December 2024 at 7.00pm.

Present:

In the Chair: 	Councillor Gilmour

Aldermen:		Adair (zoom)

Armstrong-Cotter

McDowell

Councillors: 	Ashe 			Kennedy

Blaney (zoom)	McCracken

Edmund		McLaren (zoom)

Hollywood 		Smart (zoom)

Hennessy

Officers in Attendance: Interim Director of Prosperity (A McCullough), Interim Director of Place (B Dorrian), Head of Tourism (S Mahaffy), Interim Head of Economic Development (A Stobie), Interim Head of Regeneration (A Cozzo) and Democratic Services Officer (J Glasgow).

# 1.	Apologies

Apologies for inability to attend were received from Councillor McCollum and Councillor Thompson.

# 2.	Declarations of Interest

No declarations of interest were notified.

# 3.	Economic Development Half Yearly Performance Report H1 2024-2025 (FILE 160127)

(Appendix I)

Previously circulated:- Report from Director of Prosperity attaching report for Q1 and Q2. The covering report provided the undernoted detail:

Key points to note:

- The current budget spend against target was slightly below target due to staff retirement and the subsequent structure changes however it was anticipated to be on target at year end.

- The 2024-2025 job creation target was 123 jobs.  The half yearly target was 60 jobs.  Currently 32 jobs had been created through the Go Succeed Service.  The target had not been met due to a number of reasons including the late implementation of the service by the delivery agent and technical issues linked to the development of the CRM system.

The Go Succeed Service Delivery Agent had confirmed that they had in place a remedial plan to address the under-performance, and it was anticipated that the number of jobs created would increase significantly in the last two quarters of the financial year.

Key achievements:

- Despite the delay in receiving the Letter of Offer for funding for the LMP, the team managed to continue to deliver a full suite of interventions that had an immediate and positive impact on individuals needing support to get into employment.

- Despite the challenging economic climate and steep rises in utility costs, the Operators of facilities had managed their performance to continue to deliver across all contractual elements, continue to attract visitors and deliver value for Council.

- Successful delivery of DAERA allocated funding for the Seal Sanctuary

Emerging issues:

- The Department for Communities had failed to confirm an annual budget allocation to date for the Labour Market Partnership for 2025-26. However, the 2025-26 and 2026-27 action plans had been presented to the Regional LMP and a response was expected imminently. That presented issues in terms of planning and delivery of support and security for staff until confirmation was received.

- The Go Succeed Service required intensive input and resources to deliver and funding had only been confirmed to March 2025.  Given that there were elements which were still being refined it was imperative that the service could continue as envisaged for an additional 2-year period.

Action to be taken:

- Collective action by all the 11 Councils, led by Belfast City Council continued with SPF to ensure future funding for Go Succeed.

- The pressure from all 11 Councils must be maintained to secure future funding for the Labour Market Partnership from DfC.

| Identified KPI at Risk | Reasons as to why KPI has not been met | Action to be taken | Designated Officer | Date for Review |
| --- | --- | --- | --- | --- |
| Number of Jobs created through the Go Succeed Service | The late implementation of the service by the delivery agent and technical issues linked to the development of the CRM system. | The Delivery Agent has confirmed that a remedial plan to address the performance is in place. It is anticipated that the number of jobs created will increase significantly in the last two quarters of the financial year. | Economic Development Manager | Jan 2025 |
| % spend against budget | Staff retirement and subsequent staff changes | Ongoing monitoring of budgets | Head of Economic Development | Jan 2025 |

Recommended that the Council notes the report.

Proposed by Councillor Hollywood, seconded by Councillor Edmund, that the recommendation be adopted.

Councillor Hollywood referred to the job creation target to create 123 jobs, with only 32 of those having been created through the Go Succeed programme so far. He asked about the remedial plans from the delivery agent to address the underperformance in achieving that target to date.  The Head of Economic Development advised that Officers were in constant contact with the delivery agents who had included extra resources to be able to reach the target. One of the reasons was that they did not have a CRM system in place at the start of the reporting period to track the applications and their progress.  However, now the system was in place it was expected that the progress would speed up and the target would be met.

In response to a question from Councillor Edmund, the Head of Economic Development stated that the aim was to meet the annual target of 123 jobs.  Officers would be able to have a better indication on the progress towards the target in the early new year.

Councillor Kennedy referred to the job target and asked how much the Council invested in the programme. The Head of Economic Development stated that the majority of the programme was not funded by Council, but she would provide the exact details to the Member in due course.

Alderman Adair recognised that while the target was below in this report, in the past Council had always met its targets in that regard.  He referred to the work of the previous Head of Economic Development – Clare McGill and the sterling work she had done in the past in conjunction with Ards Business Centre bringing jobs and growth to the area. Alderman Adair highlighted the need for the Council to lobby Invest NI, as for far too long the Borough had missed out on investment and job creation, and he voiced that as unacceptable.

Referring to Local Economic Partnerships, Alderman McDowell stated that he had expected an update to have been brought to the Committee in that regard. The Head of Economic Development advised that the finer detail was still being worked upon, and officers were not in any better position than last month. She hoped more detail would be forthcoming in the New Year and an update could be brought to the Committee.

Whilst somewhat disappointed that the target had been missed, Councillor Blaney welcomed that some jobs had been created.  He questioned how the target was set and how that looked in comparison to other Boroughs. In terms of the jobs, he wondered what types of businesses the jobs were coming from including more detail around salaries and locations.   Councillor Blaney also questioned if there had been any feedback received from the delivery agent if the Council needed to be doing anything more to support the programme and local businesses.

With regards to the breakdown on where the jobs were coming from, the Head of Economic Development stated that she could provide that information to Members. The target originated from the statutory target provided by the Department, following a disconnect of the targets that had increased to 123 jobs.

Councillor Blaney welcomed the extra detail stating that he would be interested in seeing the information including the level in the programme that the jobs were coming from, geographic location and job companies.

AGREED TO RECOMMEND, on the proposal of Councillor Hollywood, seconded by Councillor Edmund, that the recommendation be adopted.

# 4.	Tourism Half Yearly Performance Report H1 2024-25 (FILE TO/MAR4/160127)

(Appendix II)

Previously circulated:- Report from the Director of Prosperity attaching performance report for Q1 and Q2. The covering report provided the undernoted detail:-

Corporate Plan 2024-2028

In line with the Corporate Plan 2024-2028, the service had contributed to two outcomes as follows

Outcome 2

An environmentally sustainable and resilient Council and Borough meeting our net zero carbon targets

Key achievements:

- Zero% waste contamination at events under the recycling initiative.

Outcome 4

A vibrant, attractive, sustainable Borough for citizens, visitors, businesses and investors

Key achievements:

- Delivery of the Experience Development Programme - 11 experiences and 60% out of borough attendance.

- Delivery of 13 walks and tours with 27% out of Borough attendance.

- Delivery of Chilli Fest event in conjunction with Parks, c.5000 attendees with 99% very satisfied/satisfied and 71% of those surveyed spending £10-£49 and 6% £50+

- Delivery of Taste Summer and Taste Autumn Food Festival third party programming and core event elements in collaboration with events

- Attendance at two shows outside the borough to promote food and drink businesses via show attendance and awards entry support.

- Partnership development for the new eco event ‘Shorelife Celebration’ in collaboration with Castle Espie and National Trust East Down Property to showcase natural assets as per Borough Events Strategic Direction.

- All Tourism Events, Grant aided Events, Experiences, Walks and Tours and Destination campaigns have been delivered by Comms and Marketing to raise the profile of the borough as a visitor destination resulting in significant growth in relevant channels.

- Support by Comms and Marketing had afforded good results with securement of PR articles ahead of target to key markets.

- Visit AND digital channels have exponentially grown with web traffic up by 50% on prior year, and social media audience growing by 25% ahead of the growth target of 20% for 2024/5.

- Promotion for all Tourism Events have generated footfall levels which have exceeded targets.

Emerging issues:

As part of the commitment to continuous improvement the annual Service Plan was reviewed on a monthly basis.  The Service Risk Register had also been reviewed to identify emerging issues and agree any actions required detailed below:

Staffing for outreach purposes had been successful to date; however, availability of casual staff coming into Q3 had been flagged for primary VIC cover.

Action to be taken:

- VIC staffing kept under review for optimum models of delivery in the new season.

- One KPI not on target as below.

| Identified KPI at Risk | Reasons as to why KPI has not been met | Action to be taken | Designated Officer | Date for Review |
| --- | --- | --- | --- | --- |
| No. of training sessions for event capacity building. | Vacant post to support this activity – now filled | Three more sessions before end March 25 | Events Manager | January 25 |

Recommended that the Council notes the report.

Proposed by Alderman Adair, seconded by Councillor Edmund, that the recommendation be adopted.

Alderman Adair commended the work of the Tourism team, with the Borough becoming well known for its events in Northern Ireland.  Referring to the success of the Portavogie Seafood Festival, that event had exceeded its visitor numbers and was growing each year.   He paid tribute to the Head of Tourism and Director of Prosperity, who had been successful in their work to achieve Shared Prosperity Funding for Burr Point. He highlighted the need for Ards and North Down to be showcased on the adverts as often as the North Coast was advertised.  Greyabbey had seen over 50 coaches from the cruise liners which brought great economic benefit.  Ards and North Down had a vibrant offering, and Alderman Adair could not thank the Tourism staff enough for the work that they did.

Councillor Edmund welcomed the growth in the digital channels and congratulated the team in that regard.

Councillor Hollywood also remarked on the events programme during the summer, noting that the Seafood Festival in Portavogie had been a superb and a well organised event. He congratulated the team on the organisation of the event.

Councillor Smart congratulated the tourism team on leading on the tourism events.  He referred to the element within the report regarding capacity building and grants, noting that there had been a staff vacancy which had been filled. He wondered if that training would be in place for the changes coming into the grants process.

The Head of Tourism explained that particular post supported the Grants and Evaluation Officer. The adapted fund had been released, applications were being assessed and that would be completed before Christmas.  The other training sessions for capacity building would be held in the New Year and applicants who had declared an interest previously and who were on the database would receive an invitation to those sessions.

Councillor Blaney referred to the overnight stays, alluding to previous issues on the allocation of bed nights and there not being enough places for people to stay overnight when there were events with the Borough. He questioned if there was appropriate capacity for overnight stays.

The Head of Tourism stated that unfortunately the accommodation providers in the area were not providing as much information back to NISRA as Officers would like, including capacity, overnights etc. which meant the sample in Ards and North Down was so small that it was not officially reported through NISRA. Officers felt there was a lack of capacity in certain types of accommodation. As an example, the Head of Tourism referred to the EurILCA Championships at Ballyholme Yacht Club where the Club required a broad range of accommodation, and they would have preferred to have closer accommodation.   In the past Officers had attempted to work with hotels and accommodation providers to have an evidence base to work from; however, it was found that some businesses were reluctant to share that information.  Tourism NI was looking at undertaking a broad accommodation piece of work in Northern Ireland and had asked for information from Officers locally.

Councillor Blaney expressed disappointment that the data was not shared. He wondered about publishing the accommodation and the gaps in the market that was short as that might be beneficial for entrepreneurs.

The Head of Tourism explained that in 2018, the Council undertook an accommodation scoping study which outlined the potential gaps in accommodation within the Borough. She undertook to share that with Councillor Blaney.

Although recognising that the findings may not have changed, Councillor Blaney felt a refresh of that data may be useful.

AGREED TO RECOMMEND, on the proposal of Alderman Adair, seconded by Councillor Edmund, that the recommendation be adopted.

# 5.	Taste AND - Food and Drink Sector Development Update Report 2024 (FILE TOTD/182)

(Appendix III)

Previously circulated:- Report from the Director of Prosperity attaching Food and Drink Award Winners to date 2024. The report detailed that whilst 2024 had been a successful year for many Taste Ards and North Down Food network members, and there was generally more positivity across the sector due to more settled economic conditions, the primary challenges of staffing and much higher costs persist across the food and drink sector.

Inflationary pressures had eased; however, businesses continued to see increases in the cost of distribution and from the servicing and maintenance of equipment.  The factors driving operational cost increases were shifting from energy costs to that of skilled labour coupled with the recent increase in staff costs resulting from the autumn budget.

Staff and recruitment issues were having an ever-increasing impact on the sector with restaurants continuing to face the most severe impacts.  Restaurants were operating on fewer days and with reduced daily hours; the hospitality ‘split shift’ was becoming a thing of the past.  Training and, therefore, career progression was also seeing an impact which meant there was a ‘bleed’ in advanced skills within the hospitality sector.  ‘Recruitment failure’ was a growing problem for food production; businesses put that down to the double impact of Brexit and an education system that was not yielding the skills that were necessary for young people to work within the sector.

Whilst that was a somewhat gloomy background, the food, drink and hospitality sectors were learning to find new ways to appeal to customers and that was leading to increased collaboration and cooperation.  Businesses were clearly more agile, resilient and willing to embrace innovation.  More of what was made locally was staying local and those who lead newly formed businesses appear to be ambitious and prepared for the challenges of the food and drink sector as it was now as opposed to pre-2020.

Taste AND Food and Drink Destination Development Plan (FDDDP) 2023-2027 – The following highlights the activity and key achievements year to date.

- Business Training Programme

Training for businesses had settled around a core of in-person training support (attended by 62 people).  That included:

- SALSA Accreditation six-week course finished in January

- Food Awards Preparation Lab with SERC (February)

- Digital Marketing Masterclass (March)

- Food Photography Masterclass (March)

- Market Operators Specialised Training (March)

- Risk management: Reducing Risk in the Workplace - Level 1 (June)

- Emergency First Aid at Work Level 2 (Scheduled for January 2025)

- Food and Drink Careers Day

One of the objectives of the FDDDP was to deliver an annual food and drink careers engagement event to help signpost careers in the sector with local schools, showcase what it was really like to work in the industry, and to demonstrate the diversity of the industry.  On 9 April 2024, Tourism Development Officers delivered a first “Hospitality and Tourism Take Over Day” at the Culloden Hotel and Spa. SERC Culinary Arts also played a key role in delivery on the day with Tourism NI providing interactive equipment.  82 students from four schools attended (all secondary schools in the borough were invited to attend).  Feedback from students and teachers highlighted the success of the event and therefore it was intended to run again in 2025.

- Trade Shows

In 2024, there had been a total of 22 partially, or fully, subsidised spaces for industry at trade shows and events outside the borough, which were shared among 17 producers.

- March: Love Your Food Show, Belfast (8 businesses)

- June: Garden Show Ireland, Antrim (3 businesses)

- August: Hillsborough Palace & Gardens Festival (4 businesses)

- September: Salmon and Whiskey Festival Bushmills (2 businesses)

- October Dingle Food Fest/Eat Ireland in a Day Showcase (5 businesses)

The ‘Eat Ireland in a Day’ Showcase at the Irish Food Awards had increased representation with five producers and one restaurant showcased across the three-day event.  No 14 at the Georgian House in Comber provided a range of Ards and North Down-themed canapés for the launch of the event using local pork, beef, bread and dairy produce; Bow Bells, Bró Coffee, Mallow Makers, Habanero Steve’s and Capparelli Cooks took part in the showcase pavilion, with tastings and talks with leading Irish Food Writers.

The first trade show of 2025 would be the Love Your Food Show with 12 businesses participating at the new location of the Maze site.  It was expected to see a decline in spaces which Taste AND could take at trade shows in comparison to 2024 due to restrictions in certain council areas, in addition to costs pressures and value for money.

- Ulster Fry Championship

Tourism Development officers provided advice and organisational input into this new annual event run by Donaghadee Community Development Association.  The competition itself attracted competitors from Armagh, Monaghan, Antrim, Belfast, Fermanagh and County Down.  12 Taste Ards and North Down businesses traded at this event across the weekend helping to grow the event from 2023.

- Taste Summer in Ards and North Down

A total of 24 food and drink shoulder experiences and activities ran across the 12 days of the festival, with a majority developed and run by local businesses.  That was a significant increase from 2023 participation with a move away from the previous Council dependency on delivery.  At the main Comber Earlies Food Festival, the Food and Drink Officer along with Event colleagues managed the ‘Taste AND Meet the Maker’ feature which involved 12 Taste AND members. The shoulder food activities specific to the Comber event featured a Comber Earlies showcase dinner, kitchen garden demo weekend at No 14 The Georgian House, as well as the return of three activities at McBride’s on the Square, including The Big Food (Charity) Quiz, Indie Fude’s Beer and Raclette Night and the Sunday Comber Earlies Lunch Walk.

- Taste Autumn in Ards and North Down

Chilli Festival 14-15 September was a success attracting 5,000 attendees, with Tourism Development Officers increasing the number of providers and activity at the event. Chilli-themed artisan producers, hot food and three local international-themed restaurants/producers featured on the demo kitchen hosted by SERC on the Saturday.  This collaborative event with AND Parks and Cemetries, provided valuable lessons and helped enforce food as a key strength of the Borough.  Like the Taste Summer Festival local businesses participating in shoulder activity increased to a total of 18 experiences and activities during the wider festival period.

- Taste AND at Clandeboye

Part-funded by DAERA’s NI Regional Food programme, this was developed to specifically showcase produce from members of the Taste Ards and North Down network and to promote local food producers to residents of the borough – a key objective within the FDDDP.  32 producers participated in the artisan market, whilst six local restaurants took part in kitchen theatre demos.  Over 9,000 attendees were recorded at the two-day event with positive responses and high average spend of £39 per person reported with public surveyed.  The trader survey showed significant support for running a similar event again, mid-autumn 2025, and accordingly submission to the NI Regional Food Programme would take place in the new year when the Fund was released.

- Irish Food Writers’ Guild Learning Journey

During the weekend of Taste AND at Clandeboye, seven members of The Irish Food Writer’ Guild took part in a food and drink learning journey within the Borough.  The Guild visited Copeland Distillery, No 14 The Georgian House, Ballyboley Dexters, Capparelli at The Old Mill, The Walled Garden Helen’s Bay, and Echlinville Distillery, as well as sampling food and drink from the 32 traders involved in the Taste AND at Clandeboye event.  The media outputs from those guild members who attended, had been highly positive with features appearing in major Irish newspapers, podcasts and personal blogs to date.

- Award Winners 2024

Throughout the year the Food and Drink Officer had continued to encourage local businesses to enter local, national and international awards through providing information and technical advice for entry.  The 2024 awards season drew to a close in November, but to date it had been a highly successful year for both for Taste AND producers and restaurants.

The ‘gold standard’ food and drink awards in produce are the UK’s “Great Taste Awards” announced in August and Ireland’s “Blas na hEireann Awards” announced in September.  For the alcoholic drinks producers, the gold standard class of awards are the “International Wine and Spirit Competition (IWSC)”, the “World Gin Awards” and the “World Whiskey Awards” - collectively, the “Food and Drink Oscars”.  Other notable awards for food were the “Irish Quality Food Awards” and the “British Quality Food Awards.

Looking forward to 2025

Taste Ards and North Down Local Food Heroes Awards

To highlight the achievements of local businesses the ‘Local Food Heroes’ Honours Reception with the Mayor of Ards and North Down would be held on 5 March 2025 at Bangor Castle.   Also, would see the fourth Lady Dufferin Award for producer of the year and the second edition of the ‘Local Food and Drink Champion’ awarded to the business that gives most support to local produce selected by producer members.

Food and Drink Network

Following the introduction of amended criteria in 2024 to better structure membership, the Network currently sat at 75 members.  Research into other similar Networks indicate a membership fee of £35 was appropriate and would be set for the incoming year.

Summary

Whilst faced with continued uncertain times, the local food, drink and hospitality sectors have much to be encouraged about.  There was a willingness to adapt in the face of pressure and to collaborate with other likeminded businesses and Council.  All 13 actions of the FDDDP had made progress in year one with key deliverables across a range of areas.

Recommended that Council notes this report.

Proposed by Councillor Ashe, seconded by Councillor Smart, that the recommendation be adopted.

Councillor Ashe noted that the sector was facing uncertain times and commended the team for all that they were doing to support the sector.

Councillor Smart recognised the challenges that the sector was facing and the support which the Council was providing. In terms of the training programme, he noted that was substantial, with two elements of digital training being offered. A lot of footfall was now driven by social media and he wondered if information on how social media had transformed business could be provided and possibly built into future training.

The Head of Tourism stated that there had been great success inviting food journalists and those in the industry for food familiarisation trips, influencers and bloggers sharing across their social media was extending reach.

Councillor Smart stated that he did see a lot of Tiktok coverage from the potato festival.

Alderman Adair paid tribute to Glastry Farm ice-cream and Ballyboley Dexters for achieving their awards.

Councillor Blaney noted the fantastic producers in the Borough and wondered if there were any opportunities for local producers to provide at Council events. He also asked a question about Tourist Information Centres providing local produce for purchase.

The Head of Tourism stated that in terms of local producers and Council events that was something which had been looked at before and there were some restrictions for suppliers. Where possible for events the local produce element was incorporated.  Within the Visitor Information Centres, local produce had been available for purchase though she noted shelf life was an issue. She was happy to take that suggestion back to the team to have another look at.

Councillor Kennedy congratulated the staff for the progress that had been made.

The Chair thanked the team for the work, welcoming the return of the Ulster Fry Championships. Having met many food providers during her year as Mayor she had heard firsthand about the positive work the team were undertaking.

AGREED TO RECOMMEND, on the proposal of Councillor Ashe, seconded by Councillor Smart, that the recommendation be adopted.

# 6.	Regeneration Half Yearly Performance Report 2024 - 2025 (FILE 160127)

(Appendix IV)

Previously circulated:- Report from the Director of Place attaching Q2 performance report. The covering report provided the undernoted detail:-

Corporate Plan 2024-2028

In line with the Corporate Plan 2024-2028, the service had contributed to 5 outcomes as follows.

Outcome 1

An engaged Borough with citizens and businesses who have opportunities to influence the delivery of services, plans and investment

Key achievements:

- 2 new village partnerships (Strangford and North Down) have enabled structured engagement with residents from rural communities.

- The completion of Phase 1 of the Village Plan 2025 – 2035 had resulted in over 1,500 responses. The responses are being analysed and collated with key priorities as identified by residents and businesses would contribute to each Village Plan.

- Representatives from the Borough’s Chambers of Commerce were part of each of the C/TAG groups and had therefore the opportunity to influence future projects and services.

Outcome 3

A thriving and sustainable economy

Key achievements:

- Support to the Chambers of Commerce through the Grants Scheme was contributing to key Chamber activities aimed at promoting a sustainable and growing economy within the Borough. For example, Christmas Events, Chamber membership workshops, and animation of the towns.

- Officers have engaged with DfC, interested groups and Chambers of Commerce to identify the interest of a Business Improvement District proposal within the Borough.

Outcome 4

A vibrant, attractive, sustainable Borough for citizens, visitors, businesses and investors

Key achievements:

- Portaferry Public Realm Scheme – the scheme was officially launched on the 30.10.2024 and was the culmination of significant internal and external stakeholder engagement, innovation, and resource allocation. Economic, Social and Environmental benefits are envisaged as part of this £2 million investment.

- The Paddington Bear Statue had been a significant attraction to Newtownards and enabled various economic and wellbeing benefits to the town and wider Borough.  That had been highlighted by the number of visitors coming to Newtownards from all over the province.

Outcome 6

Opportunities for people to be active and healthy

Key achievements:

- Progress was continuing to be made on the Kircubbin Coastal Path upgrades, Greyabbey Community Park and Ballygowan Walking Trial which demonstrate a collaborative approach from residents of the villages and between internal and external stakeholders. The projects would utilise currently underutilised land and include environmental improvement elements, providing walking and cycling opportunities within close proximity to the village centres.

Outcome 7

Ards and North Down Borough Council is a high performing organisation

Key achievements:

- Demonstrated strong economic performance by successfully securing an additional £425,000 funding (£335K Urban Regeneration Programme and £95K Rural Business Grants) which would be strategically invested in the urban and rural areas to foster growth and development

Emerging issues:

As part of the commitment to continuous improvement the annual Service Plan was reviewed on a monthly basis. The Service Risk register had also been reviewed to identify emerging issues and agree any actions required detailed below:

- % Spend against budget

- % Staff attendance

- Development of works to Marine Gardens and McKee Clock Arena

Action to be taken:

- Various tenders and quotes had been issued without return from external stakeholders delaying the completion of working up projects.

- To continue to implement the Managing Absence policy and effectively delegate the workload amongst the team of staff.

- A commencement date for Phase One had been provided by Bangor Marine (BG). The Directorate would continue to work with Corporate Communications and BG to ensure the communication on the commencement date and other relevant information was effectively managed.

| Identified KPI at Risk | Reasons as to why KPI has not been met | Action to be taken | Designated Officer | Date for Review |
| --- | --- | --- | --- | --- |
| % Spend against budget | Unsuccessful procurement processes The Services’ spend against budget is typically below target until Q4 upon completion of various projects | Review of procurement documents, reallocation of budget to enable increased budget Profiling of budgets will be assessed and changes implemented however this will have a minimal impact | SUM HoS and SUM | 9.12.2024 March 2025 |
| % Spend against budget | 1 long term absence | Continue to consult with HR and OH | SUM | As and when directed by HR |

Recommended that this report is noted.

Proposed by Alderman Adair, seconded by Councillor Hollywood, that the recommendation be adopted.

Alderman Adair commended the work of the Regeneration team and sought an update on a start date for the Kircubbin Promenade and Greyabbey Parklands projects.

The Head of Regeneration advised that those projects were worked up to a suitable point with completion envisaged for end of March 2025. He undertook to update Members if there was to be any further delay.

Alderman Adair was reassured by that response which would be well received by the communities in Greyabbey and Kircubbin.

Councillor McCracken commended the Regeneration team for successfully securing an additional £425,000 funding which could be used for feasibility studies for projects that would make a great difference for the Borough.

AGREED TO RECOMMEND, on the proposal of Alderman Adair, seconded by Councillor Hollywood, that the recommendation be adopted.

# 7.	 Progress on Village Plans 2025-2035 (FILE 160135)

Previously circulated:- Report from the Director of Place detailing that as Members would be aware officers within the Regeneration Service had been tasked with creating new Village Plans as the existing plans had now expired or nearing their end date. There was a need for new plans to ensure the continued growth and development of the rural villages.

The creation of the new Village Plans was a three-stage process:

- Stage 1 - Desktop Research & Public Engagement

- Stage 2 - Identify and Refine Priorities

- Stage 3 - Draft Plans for review

Stage 1- Desktop Research & Public Engagement

Desktop Research

Officers conducted extensive desktop research for each of the villages which included a review of the former Village Plan, and an analysis of statistical data such as population, employment status, health, religion, education, housing, deprivation and economic activity. This research offered insights into each village’s status, providing officers with a better understanding prior to the commencement of public engagement.

Public Engagement

A comprehensive public engagement process began in May 2024 and was scheduled to conclude at the end of September 2024, this was extended by two weeks to mid-October to allow for additional responses to be submitted.

The engagement process was designed to gather a diverse range of input through various methods, including public workshops, involvement of community groups and local schools, engagement at public events and activity groups, conducting on-street surveys and offering an online survey.

- Community Group Engagement

Before launching the public engagement process, officers engaged with community groups from each village to provide a comprehensive overview of the process, actively seek their feedback, and aimed at cultivating their support for the initiative.

| Village | Date | Group |
| --- | --- | --- |
| Ballygowan | 08 April 2024 | Ballygowan & District Community Association |
| Ballyhalbert | 25 January 2024 04 March 2024 | Ballyhalbert Community Association |
| Ballywalter | 11 January 2024 | Ballywalter Community Action Group |
| Carrowdore | 1 February 2024 | Carrowdore & District Community Association |
| Cloughey | 19 January 2024 05 March 2024 | Cloughey & District Community Association |
| Conlig | 26 April 2024 | Conlig Community Association |
| Greyabbey | 11 January 2024 | Greyabbey & District Community Association |
| Groomsport | 09 January 2024 | Discover Groomsport |
| Helen’s Bay & Crawfordsburn | 05 January 2024 30 January 2024 | Bayburn Community Association |
| Killinchy | 09 May 2024 | Killinchy & District Community Development Association |
| Kircubbin | 10 January 2024 | Kircubbin & District Community Association |
| Lisbane & Lisbarnett | 23 January 2024 | Lisbane & Lisbarnett Community Association |
| Millisle | 08 November 2023 | Millisle Community Association |
| Portaferry | 18 April 2024 | Portaferry Community Collective |
| Portavogie | 13 February 2024 | Portavogie Regeneration Committee |

In addition to the above meetings, officers had continued to provide timely updates to the various village community groups via the Partnership Meetings (Ards Peninsula Villages Partnership - monthly updates, Strangford Villages Partnership - quarterly updates, and North Down Villages Partnership - quarterly updates).

- Primary School Engagement

Officers visited each of the local primary schools within the villages to conduct interactive workshops with the pupils including a drawing competition. An age-friendly survey was created to enable the pupils to share their views, opinions and ideas for the future of their village.

An Awards Event hosted by the Mayor of Ards and North Down, Councillor Alistair Cathcart, was held in the City Hall, on the evening of Tuesday 25 June 2024 for the winners of the drawing competition and their family and teachers.

The winning drawings would feature in the new Village Plan.

A total of 321 surveys were completed. In addition to the surveys, a series of comment boards were completed within each school.

- Public Engagement Sessions

Public Engagement Sessions were delivered in each village as an opportunity for residents, community members, and businesses to voice their ideas, discuss their concerns, and make suggestions for short-, medium-, and long-term improvements.

Attendance at the workshops varied between each village, however evidence demonstrates a peak in the number of online survey responses submitted for each village at the time of the public engagement sessions.

Attendees at the public engagement sessions were encouraged to participate in sharing their views, ideas and opinions on the comment boards which were focused on specific areas to encourage thinking and promote involvement. Attendees were also encouraged to complete the Village Plan survey.

Below was a summary of the number of attendees and comments submitted at each public engagement session:

| Village | Date & Time | Location | Number of Attendees | Number of Comments Received |
| --- | --- | --- | --- | --- |
| Ballygowan | Tuesday 25 June 4-6pm | Ballygowan Community Centre | 14 | 31 |
| Ballyhalbert | Wednesday 05 June 4pm-6pm | Talbot House | 14 | 63 |
| Ballywalter | Monday 10 June 4-6pm | Village Hall | 6 | 26 |
| Carrowdore | Wednesday 12 June 4-6pm | Carrowdore Community Centre | 4 | 5 |
| Cloughey | Thursday 20 June 4-6pm | The Pavilion | 32 | 68 |
| Conlig | Monday 24 June 4-6pm | Conlig Community Centre | 20 | 55 |
| Greyabbey | Thursday 27 June 4-6pm | Greyabbey Village Hall | 12 | 41 |
| Groomsport | Tuesday 09 July 4-6pm | Groomsport Boat House | 48 | 81 |
| Helens Bay & Crawfordsburn | Tuesday 18 June 4-6pm | Crawfordsburn Primary School | 5 | 8 |
| Killinchy | Thursday 08 August 4-6pm | Killinchy Community Hall | 32 | 40 |
| Kircubbin | Tuesday 18 June 4-6pm | Kircubbin Community Centre | 25 | 31 |
| Lisbane & Lisbarnett | Monday 01 July 4-6pm | Lisbane Community Hub | 7 | 11 |
| Millisle | Tuesday 20 August 4-6pm | Millisle Community Hub | 43 | 86 |
| Portaferry | Wednesday 28 August 4-6pm | Market House | 45 | 97 |
| Portavogie | Thursday 22 August 4-6pm | Portavogie Community Centre | 12 | 42 |

In response to feedback received regarding the timings of the public engagement sessions, officers arranged additional drop-in sessions to accommodate a more convenient timeslot. Three additional sessions were delivered in central locations:

Saturday 14 September 10am-12noon Comber Leisure Centre

Saturday 21 September 10am-12noon Aurora Aquatic & Leisure Complex

Saturday 28 September 10am-12noon Ards Blair Mayne Wellbeing & Leisure Complex

- On-street Surveys

Officers visited each village to conduct on-street surveys during the engagement process, allowing the opportunity to increase awareness of the Village Plan process, increase community engagement and gather valuable feedback from residents and businesses.

Ballygowan - 14 August 2024 and 08 October 2024

Ballyhalbert - 06 August 2024

Ballywalter - 05 August 2024

Carrowdore - 07 June 2024 and 12 June 2024

Cloughey - 14 August 2024

Conlig - 09 August 2024

Groomsport - 01 August 2024

Helen’s Bay & Crawfordsburn - 9 August 2024

Killinchy - 14 August 2024

Kircubbin - 14 August 2024 and 15 September 2024

Lisbane & Lisbarnett - 08 October 2024

Millisle - 25 July 2024 and 01 August 2024

Portaferry - 23 July 2024, 06 August 2024 and 25 September 2024

Portavogie - 06 August 2024 and 16 August 2024

- Attendance at Public Events

To maximise outreach and enhance community engagement, officers attended public events, providing an opportunity for residents to engage directly, ask questions, and participate in discussions, ultimately fostering stronger relationships within the community.

Events attended during the Engagement Process:

10 August – Artisan Market, Greyabbey

24 August – Lisbane Summer Fair

26 August – Peninsula Kite Festival, Millisle

13 and 14 September – Portaferry Heritage Festival

- Engagement with Activity Groups

Throughout the month of September officers contacted various activity groups within each of the villages to provide an opportunity to engage and ensure that their views are heard and valued.

It should be noted that although the following groups were contacted and offered a range of ways that they can participate in the engagement process not all groups responded.

| Ballygowan | Youth at Ballygowan Presbyterian ¦ Children and Young People Programmes & Events ¦ Ballygowan FC ¦ Ballygowan Girls Brigade ¦ Ballygowan Boys Brigade ¦ Ballygowan Community Choir |
| --- | --- |
| Ballyhalbert | Glastry College ¦ Glastry Boys Brigade ¦ Ards Peninsula Community Chat & News Page |
| Ballywalter | Ballywalter Flute Band ¦ Ballywalter Youth FC ¦ Ballywalter Community Action Group ¦ Ballywalter Rec FC ¦ Ballywalter Bowling and Rec Club ¦ Ballywalter Young Farmers Club ¦ Ballywalter Presbyterian Church ¦ Ballywalter Mens Shed |
| Carrowdore | Carrowdore Parish Church ¦ Carrowdore & Ballyfrenis Presbyterian Church ¦ Strangford College ¦ Carrowdore Shooting Club ¦ Carrowdore Girls Brigade |
| Cloughey | Cloughey Heritage Group ¦ Cloughey & District Tennis Club¦ Ballycran GAC ¦ Cloughey Football Club |
| Conlig | Conlig Presbyterian |
| Greyabbey | Greyabbey is Great ¦ Trinity Presbyterian Church ¦ Rosemount Rec Football Club |
| Groomsport | Groomsport Presbyterian ¦ Groomsport Parish ¦ Groomsport Evangelical Presbyterian Church |
| Helens Bay & Crawfordsburn | Mums & Tots Helens Bay ¦ Helen’s Bay Presbyterian Church ¦ Helen’s Bay Tennis Club ¦ Helen’s Bay Golf Club, St Johns Church Helens Bay |
| Killinchy | Young Farmers ¦ Whiterock Yacht Club ¦ Killinchy Cycle Club¦ Killinchy Community Hall ¦ PTA Killinchy Primary School ¦ Killinchy Presbyterian Church ¦ The Livingston Centre at Killinchy Parish ¦ Killinchy and Kilmood News |
| Kircubbin | Peninsula Healthy Living ¦ Kircubbin Community Church ¦ Kircubbin Parish ¦ Kircubbin Sailing Club |
| Lisbane & Lisbarnett | Lisbane and Lisbarnett Community Association and After School Club |
| Millisle | Abbey Villa FC ¦ Millisle FC ¦ Millisle Youth Forum ¦ Millisle Presbyterian Church ¦ Millisle Baptist Church ¦ Millisle Regeneration |
| Portaferry | Portaferry Gala Festival ¦ Ballygalget GAC ¦ Portaferry GAC ¦ Mens Shed ¦ Portaferry Sailing Club |
| Portavogie | Portavogie Ebenezer Gospel Hall ¦ Portavogie Presbyterian Church ¦ Knit and Natter Group |

- Online Survey

A user-friendly online survey was created. The survey consisted of eight targeted questions, designed to gather valuable insights into the community’s perspectives, aspirations, and innovative ideas for the development of the villages in the short-medium-long term, thereby fostering a comprehensive understanding of residents’ needs and priorities.

A total of 1,534 surveys were completed, reflecting active engagement from the community.

A summary of the responses per village was detailed below:

| Ballygowan | 243 | 15.84% |
| --- | --- | --- |
| Ballyhalbert | 104 | 6.78% |
| Ballywalter | 144 | 9.39% |
| Carrowdore | 92 | 6.00% |
| Conlig | 50 | 3.26% |
| Cloughey | 102 | 6.65% |
| Greyabbey | 60 | 3.91% |
| Groomsport | 61 | 3.98% |
| Helen's Bay & Crawfordsburn | 59 | 3.85% |
| Killinchy | 53 | 3.46% |
| Kircubbin | 157 | 10.23% |
| Lisbarnett & Lisbane | 37 | 2.41% |
| Millisle | 131 | 8.54% |
| Portavogie | 95 | 6.19% |
| Portaferry | 146 | 9.52% |

The engagement process had successfully fostered extensive public engagement across the villages, allowing residents to actively participate in discussions.

To compliment the engagement activities listed above, a monthly newsletter had been established to keep residents and businesses fully informed throughout the process.

The newsletter was issued to subscribers on the last Friday of each month, below was a breakdown of the number of recipients for each month

| June | 69 recipients |
| --- | --- |
| July | 83 recipients |
| August | 88 recipients |
| September | 98 recipients |
| October | 136 recipients |

Stage 2 – Identify and Refine Priorities

Officers had commenced the process of analysing the data for each village, with efforts focused on compiling the information and identifying emerging themes, that would help establish a set of prioritised actions and insights.

Following the completion of the data analysis, officers would hold additional public engagement sessions to validate that the emerging themes and priorities reflect the community’s needs, providing a platform for residents to contribute feedback and further refine these priorities.

Public engagement sessions would commence early 2025.

Officers would organise workshops with internal departments to gather their insights and contributions, recognising that many of the identified priorities would necessitate collaboration across various departments and sectors.

Additionally, it was proposed to convene a workshop for Elected Members to discuss the priorities for each village, ensuring that Members perspectives and expertise were integrated into the decision-making process.

It was hoped Stage 2 would be completed early March 2025, with Stage 3 – Draft Plans for Review commencing end of March/ early April 2024.

Recommended that this report is noted.

Proposed by Alderman Adair, seconded by Councillor Ashe, that the recommendation be adopted.

Alderman Adair commended the Head of Regeneration and his team on the public engagement that had occurred on the village plans. He remarked that the Rural Development Manager and Officer had walked the streets of Ballyhalbert with some residents talking about the various issues in the village.  He felt that had been a better way to do the village plans as the Council Officers had the expertise and local knowledge. Alderman Adair looked forward to the plans being published and for them to be used to source funding for the villages.

Councillor Ashe remarked on the public engagement, that had been well thought out and targeted a wide range of groups particularly the engagement that had occurred in the Primary School. The online monthly newsletter was a great idea, and she asked if it was available in an alternative accessible format.

The Head of Regeneration confirmed that could be made available if required.

Councillor Edmund agreed that the consultation had been fantastic, the people had felt that they had been listened to. He noted that the response rate for some of the surveys had been low and encouraged residents to complete such surveys.

AGREED TO RECOMMEND, on the proposal of Alderman Adair, seconded by Councillor Ashe, that the recommendation be adopted.

# 8.	Strategic Capital Development Performance Report H1 2024-25

(Appendix V)

Previously circulated:- Report from Director of Place detailing the undernoted:-

Outcome 1

An engaged Borough with citizens and businesses who have opportunities to influence the delivery of services, plans and investment

Key achievements:

- Portaferry Public Realm: Effective communication was a cornerstone of the project's success. By asking targeted questions and prioritising specific qualities during the tender process, we secured an experienced contractor with strong public engagement strategies and phased work methodology minimising disruption. Additionally, the project team maintained transparency and engagement through a fortnightly project newsletter, distributed digitally and placed in public buildings. Quarterly updates to the steering group ensured key stakeholders remained informed, fostering trust and collaboration throughout the project.

- Ward Park: The successful delivery of the desilting works within budget marks a significant milestone in the project and paves the way for the next phase of the larger Ward Park redevelopment. Contractor procurement for this phase was currently underway and progressing on schedule. Stakeholder engagement remains an integral part of the programme, fostering co-design elements that ensure the community had a meaningful voice in shaping the redevelopment. In-person consultations have been complemented by the use of Citizen Lab allowing ongoing engagement, feedback, and collaboration with the public. This approach ensured transparency, inclusivity, and a shared vision for the future of Ward Park.

- Bangor Waterfront Redevelopment: Significant progress was being made on the Bangor Waterfront Redevelopment following the appointment of Integrated Consultant Teams (ICT) for the BYC Watersports Centre in May 2024 and Pickie Fun Park in August 2024. Stakeholder engagement had been integral to every aspect of the project, involving key stakeholder groups, community organisations, businesses, and environmental advocates to ensure their input shapes a shared vision for the redevelopment. In addition to targeted consultations, we have engaged with residents and the wider community through public information sessions, providing updates on proposals, the project vision, and progress in transforming the waterfront.

Outcome 2

An environmentally sustainable and resilient Council and Borough meeting our net zero carbon targets

Key achievements:

- Capital Sustainability Policy Draft: Recognising Council’s objective to become more environmentally sustainable and resilient, the Head of Strategic Capital Development had drafted a Capital Sustainability Policy. This policy promotes sustainable practices in project delivery and was set to be adopted by all directorates. By embedding sustainable initiatives such as Passivhaus, PAS2080 and BREEAM standards into capital projects from the early design and tender stages, we align with Council’s commitment to reducing carbon emissions.

- Newtownards Citizens Hub: Following a strong response at the initial PQQ Stage with thirteen submissions, eight candidates have been successfully shortlisted to progress to the ITT stage. The design team contract award was expected in early 2025 with the aim of achieving Passivhaus Status.

- Civic and Office Rationalisation: Significant progress had been made in developing the performance specification and brief for the future of the Council’s Estate. This detailed and politically significant analysis had included the identification of a Council approved location for any new accommodation and the implementation of an office rationalisation programme optimising current assets and resources. These efforts align with our corporate objectives of becoming an environmentally sustainable and high-performing organisation.

Outcome 3

A thriving and sustainable economy

Key achievements:

- Bangor Waterfront: Following the appointment of the Integrated Consultant Teams (ICT) for both BYC Watersports Centre in May 2024 and Pickie Fun Park in August 2024, momentum was building on the Bangor Waterfront Redevelopment. We are currently out to tender for an ICT to deliver the Urban Waterfront and Public Realm which would transform five-character areas along the two mile stretch of coastline. This project would play a pivotal role in advancing the strategic objectives of the broader redevelopment programme, aligning with Council and Belfast Region City Deal’s goal “to accelerate inclusive economic growth for the whole region and deliver more and better jobs, accessible to people from all communities”.

Outcome 4

A vibrant, attractive, sustainable Borough for citizens, visitors, businesses and investors

Key achievements:

- Portaferry Public Realm: The successful delivery and completion of the works significantly under budget, allowing reallocation of surplus funding to other small settlements schemes within the Borough. The project had been well received by the local residents and business communities.

- Ward Park: The successful delivery and completion of the desilting works within budget, allowing progress to the next phase, where contractor procurement was currently underway and on track for the larger Ward Park redevelopment.

- Greenways Newtownards – Bangor: Contractor appointed and had begun onsite.

- Whitespots Country Park – Successful transition to RIBA Stage 2 Concept Design.

- Civic and Office Rationalisation: Site shortlisting complete with Brief Development in progress. This includes the appointment of a Cultural and Heritage Consultant to complete an OBC for the future of the Castle.

Outcome 5

Safe, welcoming and inclusive communities that are flourishing

Key achievements:

- Social Value: As part of the procurement process, we are integrating social initiatives in our public tenders for construction and design services. These initiatives can help to promote community well-being, enhance social value, and support local development by:

  - Promoting & Creating Local Employment Opportunities

  - Supporting Skills Development through training & apprenticeship programmes

  - Encourage Social Inclusion

  - Enhance Community Benefits by delivering additional benefits such as improved public spaces, community facilities, and services.

Outcome 6

Opportunities for people to be active and healthy

Key achievements:

- Greenways Newtownards – Bangor: Contractor appointed and had begun onsite.

- Ward Park: The successful delivery and completion of the desilting works within budget, allowing progress to the next phase, where contractor procurement was currently underway and on track for the larger Ward Park redevelopment

- Portavogie 3G Pitch: Planning approval progressing.

- Multi Use 3G Pitch Ards Peninsula: Design Team appointed.

Outcome 7

Ards and North Down Borough Council is a high performing organisation

Key achievements:

- Cross Directorate Collaboration: The successful ongoing initiative of the Capital Projects Advisory Group (CPAG), chaired by the Head of Strategic Capital Development, continues to enable comprehensive engagement, sharing best practice and synergy across all Council Services. CPAG facilitates the sharing of information about work at hand, and lessons learned on all current and planned Capital Works.

Emerging issues:

As part of the commitment to continuous improvement the annual Service Plan was reviewed on a monthly basis. The Service Risk register had also been reviewed to identify emerging issues and agree any actions required detailed below:

- Significant delays in project delivery due to challenges posed by the Procurement, Planning, Land Acquisition and Stakeholder Engagement processes e.g. legal challenges and statutory consultee responses.

Action (Continued Mitigation)

- Preparation of appropriate project information / documentation based on a clearly defined brief and business case in line with the Structured Project Delivery as detailed in our Service Objectives and Delivery Framework.

- Applying lessons learnt to ensure the planning application prepared by the ICT contains sufficient information to satisfy potential queries posed by Statutory Consultees.

- Actively contribute to stakeholder engagement, transparent communication and community participation at an early stage.

- Review, embed and communicate governance arrangements, processes, and procedures

- Budget: Significant additional costs (forecast or incurred) above allocated budget with potential impact on project delivery, benefits realisation, and Value for Money.

Action (Continued Mitigation)

- Apply internal governance procedures to monitor and report on identified issues.

- Regularly review and maintain Individual Project Risk Registers and Cost Report with regular reporting to the Project Board.

- Test investment decisions via business cases (OBC & FBC) & Implement 5 case model.

- Appropriately test Strategic Need and Economic Viability at an early stage.

- Regularly monitoring budgetary forecasts in conjunction with appointed design teams.

- Review, embed and communicate governance arrangements and incorporate lessons learnt.

- Unplanned need to support delivery of non-strategic capital projects impacting on delivery of strategic capital programme of works.

Action (Continued Mitigation)

- Increase awareness by participating at forums such as CPAG. Adopt consistent approach to capital delivery across the organisation by implementing best practice and sharing lessons learned.

- Develop and maintain collaborative relationships across all Directorates to review and confirm anticipated pipeline of capital works (irrespective of scale / scope / complexity).

| Identified KPI at Risk | Reasons as to why KPI has not been met | Action to be taken | Designated Officer | Date for Review |
| --- | --- | --- | --- | --- |
| No KPI’s considered at risk within H1 2024-2025 |  |  |  |  |

Recommended that the Council notes the report.

(Councillor Smart withdrew from the meeting – 7.37 pm)

Proposed by Councillor McCracken, seconded by Councillor Ashe, that the recommendation be adopted.

Councillor McCracken referred to the existing projects that were underway. Portaferry Public Realm had just been delivered, a project was underway at Ward Park along with the Greenways with lots of exciting projects entering feasibility, put together that was a fundamental transformation across the Borough, and he commended the Officers who were working on the projects. With regards to Marine Gardens, a sense of negativity would remain until progress could be seen and encouraged Officers to ramp up communication creating an exciting picture for the Borough. Councillor McCracken referred to the social value element detailed in the report which was an emerging issue being looked by the NI Executive. He asked if Officers were linked into the policy makers within the NI Executive and what the direction of travel would be for interpretation within the Borough.

The Director of Place explained that Officers, particularly within the Capital Projects team, were linked in due to grant aid and the conditions in that regard.   They had also attended seminars to get a better understanding so to be proactive and include the social value element across the Council for other activities.

Councillor McCracken noted that there were some exciting social value projects that had been pioneered elsewhere. He asked if there were any targets in terms of local procurement. The Director of Place was of the understanding that could not be as prescriptive to local businesses due to the procurement regulations.

Councillor McCracken was of the understanding that training was to be undertaken for businesses to allow them to apply for the grants.   The Director of Place stated that there was an element of social values within the tender exercise. He advised that the Head of Regeneration was undertaking a place making academy and part of that was in understanding how social values could be implemented into projects. He continued that social value implementation was broader than just in tender exercises and was being rolled out into other projects.

The Chair recalled that a couple of years ago Councillor Cathcart had brought forward a Notice of Motion to encourage awareness of tenders for local businesses.

Alderman Adair thanked the Officers for the report and remarked on the transformation that the Portaferry Public Realm had made. He also wished to put his thanks on record to the Director and the Planning team who were working in difficult circumstances. He noted that in the past he would have been critical of the planning team and apologised for that. He had seen the work the planning team were doing to move the capital projects forward and were let down by government departments as statutory consultees in their responses to planning applications. Alderman Adair referred to the Portavogie 3G pitch and the delay that recently had been caused by DfI submitting a late objection. Alderman Adair sought an update in that regard.

The Director of Prosperity thanked the Member his comments and undertook to pass those onto the team. She also undertook to email Alderman Adair an update on the Portavogie 3G pitch from the Head of Planning.

AGREED TO RECOMMEND, on the proposal of Councillor McCracken, seconded by Councillor Ashe, that the recommendation be adopted.

# 9.	Notices of Motion referred to Committee by

# Council

## 9.1  	Notice of Motion submitted by Councillor Morgan, Alderman Cummings, Councillor Douglas, Alderman Smith and Councillor Ashe

“The Comber representatives are delighted that Comber has won the Best Kept Medium Town Award this year and want to thank all the volunteers who have worked tirelessly to make this happen.

There is, however, a long-standing dilapidated hoarding in Castle Street which badly detracts from this important area of Town.

The Comber representatives recognise that Council officers and the Comber Regeneration Community Partnership have tried to address this issue, but this has not been successful.   Considering this, Officers should do a report exploring all further options available to resolve this issue with some urgency.”

AGREED TO RECOMMEND, that the Notice of Motion be deferred to the January meeting for discussion.

# Any Other Notified Business

There were no items of any other notified business.

# Exclusion of Public/Press

AGREED, on the proposal of Alderman Armstrong-Cotter, seconded by Councillor Edmund, that the public/press be excluded during the discussion of the undernoted items of confidential business.

# 10.    Queen’s Parade Update Report

(Appendices VI, VII, VIII)

***IN CONFIDENCE***

NOT FOR PUBLICATION

SCHEDULE 6:3 – INFORMATION RELATING TO THE FINANCIAL OR BUSINESS AFFAIRS OF ANY PARTICULAR PERSON (INCLUDING THE COUNCIL HOLDING THAT INFORMATION)

The report asked Council, after considering the report received from its ICT, to agree the plans and specifications for the works to Marine Gardens and the McKee Clock Arena

# 11.	Ards TT 2028 Event Working Group Minutes 12.9.24 (FILE EV136)

(Appendices IX)

***IN CONFIDENCE***

NOT FOR PUBLICATION

SCHEDULE 6:3 – INFORMATION RELATING TO THE FINANCIAL OR BUSINESS AFFAIRS OF ANY PARTICULAR PERSON (INCLUDING THE COUNCIL HOLDING THAT INFORMATION)

The report updated on the first Council Event Working Group planning meeting for the Ards TT 2028 Centenary event which included early-stage planning arrangements.  The report was recommended for noting.

# 12. 	Pickie Quarter 2 Report July - Sept 2024-25

***IN CONFIDENCE***

NOT FOR PUBLICATION

SCHEDULE 6:3 – INFORMATION RELATING TO THE FINANCIAL OR BUSINESS AFFAIRS OF ANY PARTICULAR PERSON (INCLUDING THE COUNCIL HOLDING THAT INFORMATION)

This report contained commercially sensitive information and details of the financial performance of the Operator, which is not appropriate to have in the public domain.

# 13.	Bangor Marina Q2 Report July – Sept 24

(Appendix X)

***IN CONFIDENCE***

NOT FOR PUBLICATION

SCHEDULE 6:3  – INFORMATION RELATING TO THE FINANCIAL OR BUSINESS AFFAIRS OF ANY PARTICULAR PERSON (INCLUDING THE COUNCIL HOLDING THAT INFORMATION)

This report contained commercially sensitive information and details of the financial performance of the Operator, which is not appropriate to have in the public domain.

# 14.	Exploris Q2 Report July – Sept 24 (FILE DEVP3c)

***IN CONFIDENCE***

NOT FOR PUBLICATION

SCHEDULE 6:3 – INFORMATION RELATING TO THE FINANCIAL OR BUSINESS AFFAIRS OF ANY PARTICULAR PERSON (INCLUDING THE COUNCIL HOLDING THAT INFORMATION)

This report contained commercially sensitive information and details of the financial performance of the Operator, which is not appropriate to have in the public domain.

# Re-admittance of Public/Press

AGREED, on the proposal of Alderman Armstrong-Cotter, seconded by Councillor Edmund, that the public/press be re-admitted to the meeting.

# Termination of meeting

The meeting terminated at 8pm.